FLOWZAPP

Product Backlog

Epics and user stories with points and priorities

Version 1.0  ·  Project documentation  ·  2026

Version 2.0 — re-scoped for the Laravel 12 / MySQL 8.4 stack.

What changed from v1.0. A3 grew from 8 to 13 points because MySQL has no row-level security and the tenancy boundary moved into the application. Three new stories cover providers the Claude API does not supply: D0 (transcription), G0 (embeddings and vector store) and M5 (Aura theming against the Hub brand). Net effect: +20 points, and one of them, D0, sits on the critical path to the wedge.

Priority: P0 blocks the wedge demo · P1 required to open paid tiers · P2 post-launch.

Estimates are story points (Fibonacci), sized for a small team.

## Epic A — Foundation & tenancy (P0, 31 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| A1 | As a new user, I can sign up and create a workspace so I have somewhere to put documents. | 5 | P0 |
| A2 | As an admin, I can invite teammates by email with a role so they can join the workspace. | 5 | P0 |
| A3 | As a developer, every tenant table is workspace-scoped by default so no query can cross a workspace boundary. | 13 | P0 |
| A4 | As an admin, I can create spaces and folders so documentation matches how the company is organised. | 5 | P0 |
| A5 | As a user, I see only the spaces I'm a member of, everywhere in the product. | 3 | P0 |

Definition of done for A3: a schema conformance test asserts every tenant table has workspace_id, a leading index on it, and a model extending TenantModel; plus a suite that attempts cross-tenant reads on every table with a valid session from another workspace, and every attempt fails.

Re-estimated from 8 to 13 points at v2.0. MySQL has no row-level security, so this work moved from declaring policies to building and proving an application-layer boundary — including the static analysis rule against raw queries. It is the same guarantee for more effort, and it is the reason Epic A grew.

## Epic B — Editor & document model (P0, 40 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| B1 | As an editor, I can write a document with headings, lists, tables, callouts and images. | 13 | P0 |
| B2 | As an editor, my work autosaves so I never lose a draft. | 3 | P0 |
| B3 | As an editor, I can build an SOP with structured steps I can reorder and renumber automatically. | 8 | P0 |
| B4 | As an editor, I can mark a step critical or a checkpoint so readers see what matters. | 3 | P1 |
| B5 | As an editor, I can start from a template (blank, onboarding, playbook, policy). | 5 | P1 |
| B6 | As an editor, I can paste from Google Docs or Notion without losing structure. | 5 | P1 |
| B7 | As an editor, I can link to another internal document. | 3 | P1 |

## Epic C — Recording capture (P0, 29 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| C1 | As a contributor, I can record my screen and voice in the browser and upload it. | 13 | P0 |
| C2 | As a contributor, I can drag and drop an existing recording file. | 3 | P0 |
| C3 | As a contributor, my upload resumes after a network interruption. | 8 | P0 |
| C4 | As a contributor, I can see the processing status of my recording at every stage. | 5 | P0 |

## Epic D — AI SOP generation (P0, 52 pts) — the wedge

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| D0 | As a team, we've chosen a transcription provider on evidence from real recordings. | 5 | P0 |
| D1 | As a system, I transcribe an uploaded recording with word-level timestamps. | 8 | P0 |
| D2 | As a system, I segment the transcript into distinct actions. | 13 | P0 |
| D3 | As a system, I extract one deduplicated key frame per detected action. | 8 | P0 |
| D4 | As a contributor, a structured draft SOP is generated with purpose, scope, numbered steps, screenshots and outcome. | 13 | P0 |
| D5 | As a contributor, each generated step links back to its timestamp in the recording so I can verify it. | 5 | P0 |

D0 is new in v2.0 and blocks everything after it. The Claude API has no speech-to-text endpoint, so the chosen stack does not currently include a transcription provider. Evaluate Whisper API and Deepgram against ten real recordings, scoring word-timestamp accuracy, cost per minute, and behaviour on accented and noisy audio. Word-level timestamps are non-negotiable — D5 depends on them.

This epic is the demo. Nothing else ships polished until D1–D5 work end to end on real recordings from design partners.

## Epic E — Governance (P1, 34 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| E1 | As an owner, I can submit a draft for review and approve or request changes. | 8 | P1 |
| E2 | As a reader, I see an "Approved by X on date · vN" badge so I know I can trust it. | 3 | P1 |
| E3 | As an owner, editing an approved document creates a new draft while the approved version stays live. | 8 | P1 |
| E4 | As an owner, I can see the full version history and a block-level diff between any two versions. | 8 | P1 |
| E5 | As an owner, I can restore an old version as a new draft. | 3 | P1 |
| E6 | As an admin, every state change is written to an append-only audit log. | 4 | P1 |

## Epic F — Permissions (P1, 21 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| F1 | As an admin, I can assign admin/approver/editor/reader/guest roles per space. | 8 | P1 |
| F2 | As an admin, I can override permissions at folder level and inspect the effective result per user. | 8 | P1 |
| F3 | As an admin, removing someone's access immediately removes those documents from their search and chat. | 5 | P1 |

## Epic G — Search & retrieval (P1, 47 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| G0 | As a team, we've chosen an embeddings provider and a vector store, and proven them on real content. | 5 | P1 |
| G1 | As a system, I chunk approved documents by step and section and embed them on approval. | 13 | P1 |
| G2 | As a user, I can search by meaning and find documents phrased differently from my query. | 8 | P1 |
| G3 | As a user, results are hybrid-ranked across semantic and keyword matching. | 8 | P1 |
| G4 | As a user, I can filter results by space, owner, type and date. | 5 | P1 |
| G5 | As a system, retrieval filters by permission inside the query, never after. | 8 | P1 |

G0 is new in v2.0. Claude has no embeddings endpoint, and MySQL 8.4 has no VECTOR type — that arrived in MySQL 9.0. So both the embeddings provider and the vector store are open decisions rather than stack given. Record the chosen model in document_chunks.embed_model, because changing provider later invalidates every existing vector and you will want a targetable re-embed rather than a full rebuild.

Note also that the keyword leg of hybrid ranking (G3) is weaker than v1.0 assumed: MySQL FULLTEXT replaces Postgres tsvector, relevance scores are not comparable across queries, and fusion must therefore rank by position. Expect to weight the vector leg more heavily.

## Epic H — Chatbot (P1, 42 pts) — the conversion feature

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| H1 | As an employee, I can ask a question in plain language and get an answer from our own documents. | 13 | P1 |
| H2 | As an employee, every answer cites the source SOP, version and step, and links to it. | 8 | P1 |
| H3 | As an employee, when no approved document covers my question, the bot says so instead of guessing. | 8 | P1 |
| H4 | As an employee, I can ask follow-up questions in the same conversation. | 5 | P1 |
| H5 | As an employee, I can rate an answer helpful or not. | 3 | P1 |
| H6 | As an admin, I can see which questions were refused, so I know which SOP to record next. | 5 | P1 |

H6 turns the chatbot's failures into the customer's content roadmap. It is a small story with outsized retention value.

## Epic I — AI utilities (P1/P2, 26 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| I1 | As an editor, I can have AI rewrite rough notes into clear procedure language, shown as a proposal I accept or reject. | 8 | P1 |
| I2 | As an editor, I can translate a document with one click into a linked translation. | 8 | P1 |
| I3 | As an editor, a translation is flagged stale when its source is re-approved. | 5 | P2 |
| I4 | As a user, search shows a direct instant answer above the result list. | 5 | P2 |

## Epic J — Handbook & acknowledgements (P1/P2, 21 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| J1 | As an HR manager, I can designate a space as the employee handbook with an ordered reader view. | 5 | P1 |
| J2 | As an HR manager, I can require acknowledgement of a policy from assigned employees. | 8 | P1 |
| J3 | As an employee, I can acknowledge a policy and it records the version and timestamp. | 3 | P1 |
| J4 | As an HR manager, publishing a new version re-triggers acknowledgement. | 3 | P2 |
| J5 | As an HR manager, I can export the acknowledgement record to CSV. | 2 | P2 |

## Epic K — Billing & plans (P1, 21 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| K1 | As a workspace, I start on Free with 3 users and 50 documents. | 5 | P1 |
| K2 | As an admin, I can upgrade to Pro or Team and manage billing. | 8 | P1 |
| K3 | As a system, plan limits are enforced with a clear message, not a silent failure. | 5 | P1 |
| K4 | As an admin, I can see usage against my plan limits. | 3 | P1 |

## Epic L — Analytics & operations (P2, 18 pts)

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| L1 | As an admin, I see documents by state, approval throughput and chat volume. | 5 | P2 |
| L2 | As an admin, I can see stale documents past their review date. | 5 | P2 |
| L3 | As an operator, I'm alerted when an approved document has no current index entry. | 5 | P2 |
| L4 | As an operator, I can see cost per generated SOP by workspace. | 3 | P2 |

## Epic M — Platform & delivery (P0/P1, 28 pts)

Not in the v1.0 backlog. Added because these are prerequisites rather than overhead, and leaving them unestimated is how a plan quietly slips.

| ID | Story | Pts | P |
| --- | --- | --- | --- |
| M1 | As a developer, I have design tokens and a component library so screens are consistent and fast to build. | 5 | P0 |
| M2 | As a developer, CI runs Pint, PHPStan, PHPUnit, ESLint and the Angular build on every push. | 5 | P0 |
| M3 | As a developer, environments are separated and schema changes ship as versioned Laravel migrations. | 5 | P0 |
| M4 | As an operator, I can see pipeline health and get alerted before users notice. | 5 | P1 |
| M5 | As a developer, the PrimeNG Aura preset is configured to the Hub brand without colliding with document state. | 8 | P0 |

M1 shrank at v2.0 from 8 points to 5. PrimeNG supplies buttons, tables, dialogs, selects, toasts and file upload, so the bespoke component work is smaller than the v1.0 plan assumed. The document surfaces — reader, editor, step list, control block, state pills, diff view — stay custom, because no component library has them.

M5 is new and larger than it looks. Gold #D9A441 and draft amber #B8730B are the same hue family, and Aura applies its primary colour to buttons, links, focus rings and active tabs throughout. Left at the Aura default with gold as primary, gold would sit beside a state pill on nearly every screen and the rule that colour means document state would stop meaning anything. The work is: set Aura's primary palette to navy #1E2761, confine gold to the logo and marketing surfaces, map ice #CADCFC to selection and focus, and verify review blue against navy chrome in situ.

## Backlog summary

| Epic | Points | Priority |
| --- | --- | --- |
| A Foundation | 31 | P0 |
| B Editor | 40 | P0/P1 |
| C Recording | 29 | P0 |
| D AI generation | 52 | P0 |
| E Governance | 34 | P1 |
| F Permissions | 21 | P1 |
| G Search | 47 | P1 |
| H Chatbot | 42 | P1 |
| I AI utilities | 26 | P1/P2 |
| J Handbook | 21 | P1/P2 |
| K Billing | 21 | P1 |
| L Analytics | 18 | P2 |
| M Platform & delivery | 28 | P0/P1 |
| Total | 410 |  |

P0 subset (the wedge): ~162 points. That is the only number that matters until the recording-to-SOP flow demos convincingly.